## Slide 1
Session 1
PROJECT MANAGERS - INTRODUCTION TO AGILE AND SCRUM - GENERAL OVERVIEW

## Slide 2
YOUR ACADEMY CONTACTS
Maria Funaro
Academy Implementation Lead
(139249)
Athinaya Alexander
Programmer Analyst
(275411)

## Slide 3: AGENDA
Advantages of Agile methodology
Agile Manifesto
Agile Project Management
Scrum Methodology
Lean Principals
Homework Assignment
Notes: Let’s cover today’s agenda

## Slide 4: THE AGILE NARRATIVE
Agile software development is a group of software development methods based on
iterative and incremental development, where requirements and solutions evolve through collaboration between self-organizing, cross-functional teams.
adaptive planning, evolutionary development and delivery, and encourages rapid and flexible response to change.
direct collaboration and communication between business and development organizations
interactions throughout the development cycle
Notes: Software methodologies and frameworks are considered to be Agile when they incorporate the concepts of iterative and incremental development, adaptive planning, collaboration between business and self-organizing, cross-functional delivery teams throughout the entire software development cycle.
The concept of agility in software development has been driven by the introduction of languages and tools that enabled software to be rapidly developed in small increments on individual PCs or workstations. The need to quickly introduce software on the internet has also driven the maturing of agile software development. To enable the ability to deliver small increments of software, teams found that they could work faster and better if they could control how they worked. Teams also discovered that they could go fast by having people with good enough knowledge in many disciplines instead of waiting for an expert to become available. Companies with limited amounts of capital had to respond quickly to the needs of their customers and produce software that could quickly generate revenue to keep the company afloat. To do this, the business had to continuously feed new customer needs to their development teams which results in a more evolutionary approach to software development and a much higher reliance on collaboration between the business and software developers than a plan driven, requirements defined upfront approach.

## Slide 5: ADVANTAGES OF AGILE
Seek stakeholders approval regularly
Releasable software at the end of each iteration
Testing during the whole development cycle
Short iterations are easy to plan
The power of team
Notes: Plan driven methods are based the assumption that working, high quality software will come out at the end by simply following a plan similar to constructing a building from a plan or operating a manufacturing plant. Unfortunately, writing software is much more complex than following an architectural plan or operating a factory that produces thousands of units of the same produce every day.
Writing software is an empirical process. he challenge in software development is how to deal with its empirical nature so that a company does not have to wait too long to realize the benefits provided by the software, spend more money than needed as well as produce software that people will want to use or purchase.
Agile techniques allow the business to make small corrections quickly as they learn more about their own needs or those of their customers. Releasing software frequently, say every 3-6 months, allows the business to receive the benefits right away. Short cycles provides the development teams with feedback so they can make necessary corrections or provides the business with a better idea of how much functionality will be available within a certain period of time. And finally, teams that are allowed to control their own destiny and own their results are generally more productive than teams that are directed by management.

## Slide 6: LIFECYCLE – AGILE VERSUS WATERFALL
Rather than doing all of one
phase at a time in sequence...
Agile teams do a little of everything
all the time following a structured
Requirements
Design
Code
Test
Waterfall
Agile
Notes: Take a look at a typical profile of Agile projects compared to Waterfall projects.
The waterfall project phases are laid out across the top of the slide. All requirements activities are performed in the variable-sized pink box, no matter how complicated or easy the project is, and similarly, the other three boxes follow the same approach, one after another without overlap.
Now let’s look at the bottom graph. You’ll notice similarly colored lines as the boxes at the top. Just as there’s a pink box for requirements, there’s a pink line below.
The interesting point is, however, that while the pink line starts first just as you would expect, jumping up, ahead of the others, but it also goes deep into the project, finishing about 85-90% of the way into it. Hmmm… that’s different!
Now look at the dark blue line. It corresponds to the testing box at the top. Just as you would expect, it ends last but, it starts early – just after coding begins. Another point here, notice that, on the right, it dovetails into the coding line and they end together.
For that bottom graph, I like to imagine that the vertical axis is effort. With that in mind, what do notice about those lines? Testing has the highest point, right? But notice that the highest point is near the middle of the project, and not close to the end at all.
One last point…one of the key differences between the Waterfall approach and an Agile approach is that in Waterfall projects, the latter half of the project is the most difficult.
Agile projects are the opposite; the first half the project is the most difficult and this is reflected in the lines on the graph – at the halfway point, the effort begins to drop in a predictable manner. Take a look at a typical profile of Agile projects compared to Waterfall projects.
The waterfall project phases are laid out across the top of the slide. All requirements activities are performed in the variable-sized pink box, no matter how complicated or easy the project is, and similarly, the other three boxes follow the same approach, one after another without overlap.
Now let’s look at the bottom graph. You’ll notice similarly colored lines as the boxes at the top. Just as there’s a pink box for requirements, there’s a pink line below.
The interesting point is, however, that while the pink line starts first just as you would expect, jumping up, ahead of the others, but it also goes deep into the project, finishing about 85-90% of the way into it. Hmmm… that’s different!
Now look at the dark blue line. It corresponds to the testing box at the top. Just as you would expect, it ends last but, it starts early – just after coding begins. Another point here, notice that, on the right, it dovetails into the coding line and they end together.
For that bottom graph, I like to imagine that the vertical axis is effort. With that in mind, what do notice about those lines? Testing has the highest point, right? But notice that the highest point is near the middle of the project, and not close to the end at all.
One last point…one of the key differences between the Waterfall approach and an Agile approach is that in Waterfall projects, the latter half of the project is the most difficult.
Agile projects are the opposite; the first half the project is the most difficult and this is reflected in the lines on the graph – at the halfway point, the effort begins to drop in a predictable manner.

## Slide 7: THE INVERTED TRIANGLE
FIXED
FLEXIBLE
AGILE
Waterfall
Plan Driven
Time
$$$
Scope
Scope
$$$
Time
Value Driven
Notes: Very easy to see that the waterfall model fixes scope; makes any changes after “baselining” difficult and/or expensive at best.
Agile (Scrum depicted here) on the other hand fixes the budget and time and allows the scope to change.
While Agile may “fix” budget and time, this is for the first drafts of the Product Backlog and Release Plan – initial planning. The Product Owner may be able to change the Product Backlog and/or Release Plan and thereby change budget and time as well.
One item that is not shown on the triangles is quality. In Agile, quality is not negotiable. Regardless of the cost or time constraints, quality is never compromised. Scope that doesn’t work is not what the business ordered.

## Slide 8: ISSUES OF WATERFALL
Heavily reliant upon a plan/requirements
Don’t seek approval from the stakeholders until the very end
Don’t release any value until the end of the project
Leaves the testing until the end
Heavily reliant upon a project manager driving the way – the power of one
Notes: Let’s look at some of the major issues with developing software using a waterfall or plan driven approach. Basically, waterfall requires all the requirements to be completely known up front. It assume the architects, designers, programmers and testers have a common understanding of exactly how those requirements will be translated into software. After the requirements are handed to the software development organization we follow the plan then turn the software over to the testing organization. After months of testing we finally put the software into production even though many non-severe defects remain open. Can you think of any product or service that is performed in this manner that you would purchase?

## Slide 9: AGILE vs. WATERFALL: THE TAKEAWAYS
Whether the model is waterfall or Agile, communication is generally considered to be the most important critical success factor for any project.
Processes seem logical, but they often get in the way and slow down product development – and rollout into production
Agile Teams create “Just In Time” documentation
Agile embraces change; waterfall resists it.
Notes: Successful projects usually point to communication as a key success factor regardless of the project management process used.
Although processes are necessary to reduce variation in a repeatable process such as manufacturing, they are of limited value when engaged in a creative, empirical activity.
Since agile software development is incremental and iterative in nature, we create documentation only if it adds value as well and as we develop the software.
Finally, agile software development methodologies allow for change. Some changes such as improvements a team wants to make to be more effective can be done with no oversight or approval. Changes to scope, staffing or architectures will require some discussion and be implemented in a controlled manner.

## Slide 10: THE AGILE MANIFESTO
People are at the heart and soul of it!
  Individuals
  Interactions
  Conversations
  Self-organizing
Individuals and Interactions
over
Processes and Tools
Notes: Individual people have and can define their needs; visions are explicitly people-centric.
People share the needs of a new product thru interactions.
The best interactions are in conversations with one another; ideally, face to face, perhaps graphically, but at a minimum, verbal over written.
As these individuals interact in conversation, they will almost magically begin to self-organize in their quest to fulfill the need in its best manifestation playing off each others’ strengths…..and weaknesses even.
Study after study proves without a doubt that all the above leads to very highly motivated individuals, working together every day all day in every situation as a well-tuned team.
Enter Scrum’s popularity and huge successes….if Agile is done right! Let’s be clear: Bringing the Manifesto into a typical Dilbert organization and letting those process freaks pick and choose what they’re going to implement in the way of Agile, like it was an a la carte lunch at the cafeteria, will not produce the results dreamed of and possible; without much doubt, doing so would cause the project to be less than stakeholders expected and may even well fail. Agilists have to make a concerted effort to take the good Agile path at all times in these organizations – until the client says very directly and in clear words: “We’re special here at Dilbert Inc. and we don’t want to do everything like Agile; our culture is very special/unique”. BS, but they’re the paying client. Document and move forward. Try to ferret out any Agilist champions in the organization and keep them close!

## Slide 11: PRODUCT OVER DOCUMENTATION
  Not one instead of the other!
  Produce only as much documentation as is needed right now to produce working product.
over
Extensive and Comprehensive Documentation
Working Software
Notes: Naysayers of Agile are quick to suggest that the model spurns documentation. This is simply not true and is suggested my someone who does not yet “understand”.
Agilists “travel light” carrying only enough documentation that is necessary to design, build, test and deliver a piece of code.
By the end of the project, all the light documentation loads developed and carried by the delivery team will be consolidated into final requirement, design and test documentation large and heavy enough to satisfy any of the SDLC process zealots.

## Slide 12: EMBRACE CHANGE OVER STAYING TO “THE PLAN”
  “Planning is indispensable, but is worthless come execution time”.
  As the project unfolds, changes will be seen that are needed “immediately” in the near future
  Embrace change
Responding to Change
over
Following a Plan
Notes: I believe it was the WW II general, Dwight Eisenhower, that lamented that the exercise of planning was critical to success, but when the battle starts, the plans will be seen as deficient at best – so you should all know going in that re-planning is ongoing and necessary in every Agile project, and that’s OK!!! – Agile embraces change in order to make the end product the best it can be for the customer!

## Slide 13: CUSTOMERS OVER CONTRACTS
  Because all requirements cannot be known at the beginning of a project, Agile stresses the need for continuous engagement and conversation with the business during the course of the project.
  Business and IT no longer sign a contract and walk their separate ways.
over
Contract Negotiation
Customer Collaboration
Notes: Agile delivery teams meet with the business in order to stay completely in synch with each other.
There may be other sessions depending on the project and the Agile “dialect” implemented.
The point here is that there are conversations happening all the time …..people talking and interacting with each other - - pure Agile!

## Slide 14: AGILE MANIFESTO’S TENETS – SOME TAKEAWAYS
Communication is generally considered to be the most important critical success factor for any project (Agile or waterfall!).
Processes seem logical, but they often get in the way and slow down product development – and its rollout into production.
Agile teams create “just in time” and “just enough” documentation.
Agile teams embrace change to the backlog.
Notes: The Manifesto prescribes several communication forums between business and IT early and often throughout the project.
A strict regimen of (Waterfall’s) SDLC processes/phases one after the other ends up taking much more time than is necessary for an Agile team to deliver production-ready product meeting the vision and priority of the product owner.
“Just in time” and “just enough” documentation is superior to generating reams and pounds of paper!
The reality of any project is that change happens! Don’t resist it matter-of-factly as is done in the waterfall model’s insistence to “staying to plan”, or causing change to be immensely expensive for the business. Instead, be agile and make the end product meet the owner’s vision in every way possible by accepting change requests if at all possible and at the appropriate.

## Slide 15: THE MANIFESTO’S 12 PRINCIPLES
  Customer satisfaction by rapid delivery of useful software
  Welcoming changing requirements, even late in development
  Working software is delivered frequently (in only days or weeks)
  Close, daily cooperation between business people and developers
  Projects are built around motivated individuals who should be trusted
  Face-to-face conversation is the best form of communication
  Working software is the principal measure of progress
  Sustainable development, ability for a delivery team to maintain a constant pace indefinitely
  Continuous attention to technical excellence and good design
  Simplicity – the art of maximizing the amount of work not done – is essential
  Self-organizing teams
  Regular adaptation to changing circumstances
Notes: Read each principle and explain it in 10-20 words or less. Each of these bullets is important! The 1st, 3rd and 4th are especially worth focusing on.
So much about an Agile project’s success depends to large extent on the degree to which the delivery team and everyone around them fully get how important the Manifesto is. There’s a direct cause and effect to a project’ success when it stays aligned to the Manifesto’s values and principles … guidelines – or not. This set of slides should not be rushed through – again, ask questions throughout this presentation in order to let people think about what they’re reading and what you’re saying. Getting an answer is not necessary.
If an Agile team is not following the tenets or principles, they are not fully utilizing the many amazing benefits that can be derived by “doing Agile right”. They are probably doing some permutation or a hybrid waterfall-agile model.

## Slide 16: THE EMERGENCE OF SCRUM
The term “Scrum” has its roots as a Rugby term
Initial ideas came from the manufacturing industry
Ideas came together slowly in a series of white papers from 1986 – 1995
Ken Schwaber and Jeff Sutherland formalized it in 1995
The first wave of books came out from 1998 – 2001
It is now considered the fastest growing approach to software development
Notes: Where did Scrum come from? Would you be surprised to hear that it’s 25 yrs old? It came from a paper published in the Harvard Business Review titled “The New New Product Development Game”. Two gentlemen studied Toyota’s production line in the early 80’s and published this paper with their results. In essence they found that small teams working in an environment composed of built-in instability, with a vague goal in mind at the start, with frequent checkpoints, would produce better products. They called it Scrum based on the Rugby term.
A scrum is what a team does to restart the play. When the play is stopped for whatever reason – a foul or going out of bounds – the referee places the ball on the field; the two teams face each other; team members lock arms holding their hands to their chest, and when the referee blows the whistle, they hit each other head on attempting to push the other team in order to get over the ball to pick it up or kick it out. This is the visual that you need to see: a scrum team working together as a team, with locked arms, using their unique skills and experience to overcome obstacles.
In 1991, Sutherland and Schwaber were approached by a company that had attempted to do a critical project with waterfall twice and they had failed both times. Sutherland asked if they could try something new. The CIO agreed and off they went. As the story goes, they were moderately successful. At the end of the project, they asked themselves what worked and what needed to be improved. They repeated it on the next project, and so on. So what you know of as Scrum today is really the culmination of 20 years of learning.
Most books on Scrum came out about 2000 and 2001. Today many of the same books are available but as a 10th printing edition.
One more note…today Scrum is not only the fastest growing approach to software development, it is the most widely used approach to software development per Forrester Research.

## Slide 17: SCRUM: LIGHTWEIGHT AND SIMPLE
The Scrum framework
Notes: This is the Scrum framework. Let me walk you through it: the product backlog – which is the list of user stories that the team could work on – is on the left. The top items on that list are taken off to become the sprint backlog when the team commits to deliver functionality for them. Then the team has 2,3, or 4 weeks to deliver on its commitment. Every day there’s a daily scrum call that should last for 7-10 minutes. At the end, there’s a potentially shippable product increment that’s demo’ed to the business.

## Slide 18: SCRUM IS AN EMPIRICAL PROCESS
Information gained by means of observation or experiments
Actual temperature drives setting of A/C, heating, etc.
Adjustments based on actual temperature vs. predictions
Frequency of inspection and adaptation based on conditions and risk (e.g., server room may have smaller allowance on temperature variance)
Primary Example: Thermostat
Notes: One more point about Scrum…it’s all about what you can learn from failure and gain from observation. The learn and adapt cycle is a key strength of scrum and teams that fail to make process improvements almost always fail to deliver.

## Slide 19: THE RULES
  Like the origin of the Rugby term scrum…
  All team members lock arms and push together
  To move the ball forward
  Working together toward the sprint goal
  All scrum team members are equals
  The Entire Scrum Team is committing
  “Do whatever it takes” motto
  Complete the Sprint
  The team succeeds or fails together – not as a group of individuals but as a team
“One Team” Approach
Notes: “One Team” Approach
  Now let’s talk about some basic rules of the scrum teams…first, the team succeeds or fails together as a team. Everyone on the team is expected to work together in a collaborating, coordinating complementary fashion to meet and even exceed their commitment. When a team commits to deliver functionality for a set of stories, they are committing to do whatever it takes to deliver. Whatever… it… takes. There’s no excuses and there’s no room for “it’s not my job”.

## Slide 20: THE RULES (Con’t)
  The duration of a sprint should be constant between releases
  Two, Three or Four Weeks; 2 weeks is the norm
  Once a sprint is started, it should be finished.
The Timebox
Notes: The Timebox
  Let’s talk about the timebox…the sprint itself. The sprint length is chosen by the team at the start of the project, then that length should be held constant until the release. There are many factors that the team should consider. You should reach out to the scrum competency center if you would like to learn more about those. But keep in mind a couple of things: (1) shorter is better – 2 weeks is recommended by the SCC, and (2) the complexity of the project deliverables should have no bearing on the length of the sprint.

## Slide 21: AGILE PROJECT MANAGEMENT
Agile Project Management:
Is the work of energizing, empowering and enabling project teams to rapidly and reliably deliver customer value
  By engaging customers, and
  Continuously learning and adapting to their changing needs and environments
Focuses on enabling teamwork, project throughput and leadership
The PMI Agile Community of Practice serves as a connecting body between Agile and PMI groups, facilitating communication, cooperation and collaboration between the Agile and PMI communities.
Notes: The Agile Project Leadership Network (APLN) is a non-profit organization that is focused on making people great project leaders by focusing on:
Value
Customers
Teams
Individuals
Context
Uncertainty

## Slide 22: AGILE LEADERSHIP AND MANAGEMENT
Declaration of Inter-dependence for Agile Leadership / Management:
  Increase return on investment
  Deliver reliable results
  Expect uncertainty
  Unleash creativity and
  Boost performance.
  Improve effectiveness and
Notes: Here we have the six core values of the PMDOI, these are consistent with agile manifesto and provide more clear definition of agile project management. These values start with “we” to indicate that we as PM professional signed the declaration, and they are influenced heavily by the iterative-incremental development.
Instead of delivering value of the project in one piece as in traditional projects, agile projects deliver value in increments. Also the value of the project is continuously evaluated helping to deliver the right thing. This creates a continuous flow of value to the customer.
We also engage customer frequently through end of the iteration demonstrations of latest functionality completed and seek feedback. Delivering in small increments and frequent interaction with customers/stakeholders builds confidence in the team.
As a project manager we also want to embrace new ideas and create a stage for any team members to submit them, helping each team member to be able to do the best they can and deliver something great.
Agile project managers are also facilitators and moderators who lead the team. Let the team estimate the work and signup to do it and facilitate the business to prioritize it. Team that estimates and signes-up for work on their own organization has the ingredients for successful delivery. Every team member is responsible and reports the team but not the project manager.
A streamlined process can be efficient and not be effective in delivery, agile project managers need to be mindful of these situations. Watching the effectiveness of the process and project is an integral part of the project manager.

## Slide 23: LEAN OVERVIEW
Lean is the Foundation of Agile
Lean is a way of thinking!
Lean means creating more value for customers with fewer resources and minimize waste
Notes: What is Lean
It is a means of creating more value for customers with fewer resources
Basis for Toyota’s Production System (TPS)
Lean Principles
Eliminate waste
Amplify learning
Decide as late as possible
Deliver as fast as possible
Empower the team
Build integrity in
See the whole
Why Lean
Respond quickly to changing needs
Increase ROI
Why use Lean in Software Development
Overall increase in project delivery efficiency by reducing project waste.
Delivering the product early is a definite advantage

## Slide 24: LEAN PRINCIPLES
Eliminate waste
  "There is nothing so useless as doing efficiently that which should not be done at all." – Peter Drucker
  Reduce work in progress
  Add value
  80/20 rule – 80% value in 20% of the scope/work
Quality is built-in/non-negotiable
  No tolerance for defects – especially at the end
  Shift quality to the left – move as close to source as practical
  Fix the process to eliminate the defects
Notes: Waste:
Anything that does not add value to the product as perceived by the customer is considered as WASTE. In terms of software development, developer coding features that are not immediately needed could be potentially a waste.
In agile we measure progress through work completed rather than work in progress, eliminating wastes like partially done work, task switching, extra features and waiting will reduce the work in progress.
Quality built-in:
In agile software development we try not to “test-in” quality at the end of the lifecycle rather build quality into the product every iteration and assure quality using refactoring, continuous integration and unit testing. Learn from defects root causes and fix process to eliminate defects before they are coded. Lean has a relentless focus on reducing and eliminating as much waste as possible. Every unnecessary step is removed from the process since those activities take time. That wasted times is consume money thus lowering the return on investment of the software. In 2001, the Standish Group did an analysis of the software industry and found that only 20% of all code was frequently used and thus was the most valued code. That means that the other 80% of the code costs companies time and money to produce but had less or sometimes, no value at all. In addition, having lots of work in progress without getting anything done ties up resources and investment since it cannot be used or sold until done.
Quality is simply non-negotiable in lean and agile. Quality is baked into every step – called shift to the left – instead of done at the end. As you will learn later in this course, agile software development requires that you think about the tests you will run before your write a single line of code.

## Slide 25: LEAN PRINCIPLES
Create knowledge
  Disciplined approach to problem solving
  Continuous Improvement / Kaizen
  Best Practices are history lessons - solutions to past problems
Defer commitment
  “In preparing for battle I have always found that plans are useless, but planning is indispensable” General Dwight Eisenhower
  Planning is not commitment
  Defer commitment to last practical moment
Notes: Since software development is an empirical activity, we need to create knowledge on a real time basis not wait until the end. Continuous improvement – Kaizen in Japanese – is how software development professionals and teams improve their performance. We use disciplined approaches to problem solving and apply those solutions immediately.

## Slide 26: LEAN PRINCIPLES
Deliver fast
  Small pieces – get feedback – limit investment
  Manage workflow not tasks/schedule
  Flow efficiency instead of resource efficiency
Energize those who do the work
  Knowledge work requires creative, energized, engaged people and teams (respect people)
  Create environment that enables everyone to reach their potential
Optimize
  Long term thinking
  Reduce time from concept to value received
  Focus on flow through the system vs sub-optimize one small piece
Notes: Deliver fast:
  Maximize the project's return on investment (ROI) by quickly delivering valuable software and iterating through designs. Faster delivery means faster and more reliable feedback. Faster delivery also means customer gets what they need today rather than yesterday which means greater value to customer.
  Energize team / Empower team:
  Trust the team actually working on the product to make the right decisions and respect their decisions. Involving the developers in the technical design decisions is key to delivering excellence and a product with higher quality and integrity.
Lean requires fast delivery. To deliver fast you have to have broken down the problem into very small pieces. By having small pieces, you limit your investment in ideas that may not work. In this case, changing direction or scrapping a piece of software that is not needed or is the outcome of an experiment is not considered waste.
To delivery fast you also have to measure the flow of the work through the system (or team in the case of software development). So we are not concerned about tasks and schedules but how long it takes to realize a small piece of business functionality in a small piece of code. We don’t care about how efficient the resources but how fast work flows from idea to working software since it is the software that generates the value not the inputs.
Lean is based on the principle that people and groups of people are key to success. People are not “resources” in lean – they are people. By respecting people your are able to harnessing their ability to find solutions to problems, find better ways of working, identify improvement in the system or the product, improve quality, etc. Since software engineering is an empirical activity, you have to find ways to keep people energized and engaged day after day. Collaborative physical works environments is one way to get people to work together. Self-organizing teams is another technique that contributes to allowing teams to reach their full potential.
The last Lean principle is optimization. You may noticed from the other principles that flow is key in lean. We always focus on optimizing the whole system so that we can reduce the time from concept to value. This does not mean that you try to improve the entire system at once. Sub-optimization is when you make an improvement in one part of the process thinking you are fixing a problem without looking at the impact of that improvement on the entire system. Lean assumes you will use the scientific method (change one variable at a time then measure outcomes) when improving your system. The key is to focus on measuring the improvement based on how flow was impacted.

## Slide 27: RECAP OF WHAT WE COVERED TODAY
Advantages of Agile methodology
Agile Manifesto
Agile Project Management
Scrum Methodology
Lean Principles
Notes: Let’s recap what we covered today

## Slide 28: ADDITIONAL READING
Agile Methodology
  http://agilemethodology.org/
Agile Manifesto
  http://agilemanifesto.org/
Agile vs. Waterfall
  http://www.base36.com/2012/12/agile-waterfall-methodologies-a-side-by-side-comparison/
PMI Agile Toolbox
  http://www.pmi.org/Certification/New-PMI-Agile-Certification/PMI-Agile-Toolbox.aspx
Scrum Methodology
  http://scrummethodology.com/
Lean Enterprise Institute
  http://www.lean.org/
Notes: We will be emailing you copies of this slide for your reference

## Slide 29: HOMEWORK FOR YOUR TEAM:
Instructions for homework:
  Get together with your team, introduce yourself and exchange email and contact information.
  Name any one or more of the Manifesto’s 12 Principles and provide a way that you are doing this today in the projects that you are working on, even if you are not in an Agile project.
  Discuss the meaning and value to you of “self-organizing” teams and share your thoughts.
Notes: Here is your first homework assignment. All assignments need to be emailed to Maria by 5 PM EST tomorrow

## Slide 30
You have just completed Session 1 PROJECT MANAGERS - INTRODUCTION TO AGILE AND SCRUM - GENERAL OVERVIEW